## Slide 1
* Tech. Domain : Gen AI / Speech
On-Device Speech Recognition
Streaming ASR for Wearables · Project WristVoice
AI Platform and System AI
2026. 08. 30

## Slide 2
Contents
01
Summary
02
Background
03
Introduction
04
Roadmap
05
Development Plan, Architecture & Quantization
06
State of the Art
07
Use Cases
WristVoice — On-Device Speech Recognition
Confidential

## Slide 3
1. Summary
Stage | Period
PoC (build & verify) | 2026.07 ~ 2026.12 (6 mo)
Pilot | 2027.01 ~ 2027.06 (6 mo)
Commercialization | 2027.07 ~ 2027.12 (6 mo)
Background & Introduction
Two tiny on-device speech models for a smartwatch (Snapdragon Wear Elite / SW6100):
Model 1 — general recognition (dictation), ≤ 10 MB, duty-cycled
Model 2 — commands + intent/slot, always-on, ≤ 5 MB
Fully on-device, streaming, on the NPU (privacy + offline)
Scope of Work (@ Phase 1 / PoC)
Build the full pipeline: data → teacher labels → student → int4 → device
Distil a small streaming student from a Whisper teacher
KPI: a working command recognizer, measured, within the 5 MB budget
Roadmap (Deliverable)
Phase | Deliverable
Phase I (PoC) | Runnable pipeline + working command model (built)
Phase II (Pilot) | General 10 MB model via distillation + int4 QAT
Comm. | QNN deploy on SW6100 + on-device personalization
User Benefit & Remark
Faster, private voice on the wrist — no cloud round-trip
Low memory & power: always-on commands at eNPU milliwatts
On-device SLU: “set a timer for 5 min” → structured action
Enables offline assistant, dictation, accessibility
WristVoice — On-Device Speech Recognition
Confidential

## Slide 4
2. Background
Technology & Market Trend
On-device voice is expanding: capable speech models move onto phones and watches — latency, memory, power and privacy become critical.
Streaming + tiny memory is the hard part: a watch must recognize speech as you talk, in ≤ 10 MB, on the NPU.
Distillation-first is the winning approach: a large teacher lets a ~10 M-param student punch far above its weight.
Existing Solutions
Whisper (OpenAI): strong but offline & GB-scale — a teacher, not an on-device model.
Zipformer / Conformer (k2, NeMo): streaming transducers, standard ops — deploy on the NPU today.
Moonshine / Nemotron streaming: edge-oriented, but still 3×+ over a 10 MB budget.
KWS: BC-ResNet, open-vocab hypernetworks for command spotting.
WristVoice — On-Device Speech Recognition
Confidential

## Slide 5
3. Introduction
Overview
Objective: a 10 MB general + 5 MB command speech recognizer on the watch — streaming, on-device.
Proposed approach: two specialists distilled from one large teacher — transducer for dictation, CTC + intent/slot for commands — compressed with int4.
Target outcome: a plug-and-play streaming recognizer + on-device SLU for SW6100, no cloud.
mic → log-mel (100 Hz)
Model 2 — Commands (eNPU, always-on)
gate: wake word
Model 1 — General ASR (Hexagon, duty-cycled)
text / intent + slot
WristVoice — On-Device Speech Recognition
Confidential

## Slide 6
4. Roadmap
Two independent model tracks — commands (Model 2) and general recognition (Model 1) — plus shared infrastructure.
Track | Phase 1 — PoC (2026.12) | Phase 2 — Pilot (2027.06) | Commercialization (2027.12)
Model 2 — Commands (≤ 5 MB, always-on) | BUILT: command recognizer measured — 0.20 WER, 2.55 MB | Open-vocab + intent/slot SLU; train on real command data (SLURP / Speech Commands) | Always-on eNPU deploy + on-device personalization
Model 1 — General (≤ 10 MB, dictation) | Design + budget proven (int4 = 5.17 MB); data-scale finding | Distil from Whisper on Loquacious (25k h) + int4 QAT ≤ 10 MB | QNN on SW6100; streaming free-form dictation
Shared infra | Whisper teacher + distillation pipeline (GPU/CPU) | Structured pruning + wrist recordings + benchmarks | Device integration & OTA updates
Applied Product / Project: Galaxy Watch — Model 2 (voice commands) + Model 1 (dictation)
WristVoice — On-Device Speech Recognition
Confidential

## Slide 7
5. Development Plan & Methodology
Core Technology
Design the student small by construction (~10 M params), not by shrinking a big model.
Distil from a large teacher (Whisper / Parakeet) — the dominant accuracy lever at this size.
Right head per job: RNN-T transducer for dictation, CTC + FST + intent/slot for commands.
int4 mixed-precision (QAT) + pruning to hit the 10 MB / 5 MB budgets on QNN.
Data
(unlabeled + wrist)
Whisper teacher
(GPU, label)
Student training
(RNN-T + CTC-KD)
int4 QAT
+ pruning
QNN deploy
(SW6100)
The teacher runs once on a GPU to label data, then is discarded — only the small students ship.
WristVoice — On-Device Speech Recognition
Confidential

## Slide 8
5. Model Architecture — Teacher vs Student
Teacher — Whisper-large-v3 (offline, GPU-only, NOT shipped)
Type: attention encoder–decoder (AED) Transformer — offline, autoregressive.
Size: ~1.55 B params (~3 GB fp16 / ~1.5 GB int8).
Encoder: 80-mel → 2× stride-2 conv → 32 Transformer blocks (d 1280, 20 heads).
Decoder: cross-attention, BPE tokens, generated left-to-right.
Role: pseudo-label audio + provide soft targets for distillation.
Student — Streaming Transducer (on-device, shipped)
Type: RNN-T transducer — streaming / causal, low latency.
Size: ~8–11 M params → ≤ 10 MB (int4). Encoder = 85% of it.
Frontend: 80-mel, 25 ms / 10 ms; causal online CMVN.
Encoder: conv subsample 100→25 Hz → Conformer-lite (d224 ×11) or Mamba/SSM (d256 ×14).
Predictor: stateless (embedding + kernel-2 conv). Joiner → BPE-500. Aux CTC head.
mel
subsample
encoder
predictor+joiner
text
WristVoice — On-Device Speech Recognition
Confidential

## Slide 9
5. Student Architecture — RNN-T Transducer in Detail
80-mel
+ causal CMVN
Conv subsample
100 → 25 Hz
Encoder ★85%
Conformer / Mamba
Joiner
BPE-500
tokens → text
Aux CTC head
Predictor
(stateless)
prev token
Block | What it does (effect) | Reference
Frontend (log-mel + CMVN) | 80-mel @ 100 Hz; causal online CMVN → streaming-safe normalization | Log-mel FBank; online CMVN
Conv subsampling | Two stride-2 convs, 100→25 Hz → 4× less downstream compute | Conformer (Gulati 2020)
Encoder (85% of params) | Acoustic model; cache-aware chunked & causal for streaming | Zipformer ICLR’24 · Mamba ’23
Stateless predictor | Embedding + kernel-2 conv = label history, no LSTM (~0.13 M) | Ghodsi et al., ICASSP 2020
Joiner | Combines encoder + predictor → BPE-500 vocab (tanh) | RNN-T (Graves 2012)
Aux CTC head | Frame-synchronous aux loss → faster convergence + cheap fallback | CTC (Graves 2006)
Novelty (honest): the blocks are established, cited work — no new algorithm. Our contribution is engineering: one interface that swaps Conformer ↔ Mamba encoders across train / stream / export, a dependency-light pure-PyTorch RNN-T loss, and a synthetic learnable-audio test harness. The value is the distillation recipe + integration.
WristVoice — On-Device Speech Recognition
Confidential

## Slide 10
5. Distillation Training Pipeline
1
Collect audio unlabeled speech + on-device wrist recordings
No human transcripts needed
2
Whisper pseudo-labels teacher transcribes at scale (GPU)
Verified: 0.05 WER on real speech
3
Normalize text lowercase, strip punctuation → clean targets
Fix: avoids UNK tokens (learnable)
4
Train student streaming RNN-T + aux CTC + CTC-KD distillation
LR warmup + cosine decay for stability
5
int4 QAT + prune quantize encoder int4, joiner int8, embed fp16
Near-lossless vs lossy PTQ
6
Export → QNN 3 static-shape ONNX graphs → context binary
Streaming loop in host code
WristVoice — On-Device Speech Recognition
Confidential

## Slide 11
5. Quantization — PTQ vs QAT, int8 → int4
fp32 4 B/param
fp16 2 B/param
int8 1 B/param
int4 0.5 B/param
PTQ — Post-Training Quantization
Quantize AFTER training — fast, no retraining, calibration only.
At ~10 M params it is lossy: no redundancy to absorb rounding error.
Our dynamic-PTQ export = a size CEILING (norms / convs stay fp32).
QAT — Quantization-Aware Training
Insert fake-quant during training — the model LEARNS to compensate.
Near-lossless; required to reach int4 at this size. This is what ships.
W8A8 per-channel; keep the decoder embedding fp16 (cheap, accuracy-safe).
What if int8? → and how we reach int4
int8 (1 B/param): Conformer = 10.96 MB — OVER the 10 MB budget; Mamba = 8.55 MB fits but no headroom.
int4 (0.5 B/param): halves the encoder → Conformer 6.51 MB, Mamba 5.17 MB — both fit, with room.
How: int4 QAT with block-wise k-quant (per-group scales) on the encoder; joiner int8; embedding fp16; keep activation-sensitive layers higher precision.
WristVoice — On-Device Speech Recognition
Confidential

## Slide 12
5. Proof of Concept — Model 2 (Commands)
Method — theoretical basis
Head = Conformer-CTC + keyword FST — streams trivially, cheap, always-on friendly.
Open-vocabulary: add or change a command by typing text — no retraining.
On-device SLU: intent + slot → structured action (“timer for 5 min” → {timer, 5}).
Small by construction: ~2.4 M params → fits the 5 MB budget with headroom.
Command WER (held-out, lower is better)
Chart: 
| TTS clip (in-domain) | held-out commands
WER | 0.004 | 0.2
Result — built & measured
0.20 WER
held-out commands (80% words)
2.55 MB
int8 deployed (1.35 MB int4)
0.00 WER
in-domain TTS clip
~15 min
train on a free T4 GPU
Empirical PoC for Model 2: real command speech → training → recognition → a 2.55 MB on-device model, running live on a MacBook.
WristVoice — On-Device Speech Recognition
Confidential

## Slide 13
5. Model 1 — Budget Proof & Feasibility
Proof: parameters × precision = size (Mamba encoder)
Component | Params | Precision | Size
Encoder | 8.04 M | int4 + fp16 scales | 4.52 MB
Joiner | 0.26 M | int8 | 0.26 MB
CTC head | 0.13 M | int8 | 0.13 MB
Decoder (embed) | 0.13 M | fp16 | 0.26 MB
Total | 8.55 M | int4-mixed | 5.17 MB
Under the 10 MB budget, with 4.8 MB of headroom.
int8 vs int4 (why int4 is needed)
Encoder | int8 | int4-mixed
Mamba / SSM | 8.55 MB | 5.17 MB
Conformer-lite | 10.96 MB | 6.51 MB
int8 Conformer (10.96 MB) exceeds the 10 MB budget → int4 QAT brings it to 6.51 MB. int4 halves the encoder (0.5 vs 1 B/param).
Status — accuracy finding (defines Phase 2):
• Size is proven; accuracy is not yet — trained on only 2 h of data → WER 1.0 (learns silence).
• Machinery is correct: same pipeline hits WER 0.00 on synthetic; Whisper teacher hits 0.05 on the same audio.
• General ASR from scratch needs ~100× more data → Phase 2 distils on Loquacious (25k h).
WristVoice — On-Device Speech Recognition
Confidential

## Slide 14
6. State of the Art — ASR Landscape (Aug 2026)
Model | Params | WER % | Watch?
IBM Granite Speech 4.1 | 2 B | 5.33 | No
Cohere Transcribe | 2 B | 5.42 | No
NVIDIA Canary-Qwen | 2.5 B | 5.63 | No
Parakeet-TDT-0.6B v3 | 0.6 B | 6.32 | No
Whisper-large-v3 (teacher) | 1.55 B | 7.44 | No
Nemotron Streaming (int4) | 0.6 B | 8.20* | ~
Moonshine Tiny (edge) | 27 M | 12.0* | Yes
WristVoice (our target) | ~10 M | — | Yes
Average WER — leading models (lower is better)
Chart: 
| Granite 4.1 | Cohere | Canary-Qwen | Parakeet 0.6B | Whisper-v3 | Nemotron* | Moonshine*
WER | 5.33 | 5.42 | 5.63 | 6.32 | 7.44 | 8.2 | 12
Source: HF Open ASR Leaderboard, English avg WER (2026) — verify current values. * streaming / edge, different track. The top of the board is separated by < 1 WER point; none of the leaders fit a watch.
WristVoice — On-Device Speech Recognition
Confidential

## Slide 15
6. Edge / On-Device ASR — the size race
Deployed size (MB, log-scaled view)
Chart: 
| Whisper-v3 (fp16) | Nemotron (int4) | Moonshine Tiny | Zipformer stream | WristVoice (target)
MB | 3000 | 670 | 34 | 20 | 10
The edge frontier
Server / cloud ASR: 2–2.5 B params, GB-scale, best WER (5.3–5.6%) — never fits a watch.
“Aggressively compressed edge” in the 2026 literature is still ~670 MB (Nemotron int4).
Truly tiny & deployable: Moonshine (27–34 MB), Zipformer streaming (6–20 MB) — with an accuracy trade.
WristVoice target: 5–10 MB int4 — at the aggressive edge; reachable only via design-small + distil + int4.
Note the log scale: from ~3 GB (Whisper) to our 10 MB target is a ~300× range.
WristVoice — On-Device Speech Recognition
Confidential

## Slide 16
6. State of the Art — Techniques
Encoders & on-device ASR
Zipformer (ICLR 2024): best open streaming transducer, accuracy-per-param; standard ops → NPU-deployable.
Samba-ASR / Mamba streaming (2025): O(1) recurrent state, battery-friendly; NPU op-support still maturing.
On-device int4 (Microsoft, 2026): k-quant + mixed precision, ~1% WER cost — the compression recipe.
Teachers, KWS & data
Whisper-large / Parakeet-TDT-0.6B: strong teachers for pseudo-labeling and distillation.
KD for transducers (2110.03334) / Whisper-KD streaming (2409.13499): 10× smaller within ~1 WER.
HyperSpotter (2025): open-vocab keyword spotting via a text hypernetwork.
Datasets: Loquacious (commercial), SLURP (SLU, non-commercial), Google Speech Commands.
WristVoice — On-Device Speech Recognition
Confidential

## Slide 17
7. Use Cases
Voice commands & control “Call mom”, “set a timer”, “play music” — always-on, low-latency, on the eNPU.
On-device SLU Intent + slots: “timer for 5 minutes” → {intent: timer, duration: 5 min}. No cloud NLU.
Dictation & messaging Short-form dictation for messages and notes with the streaming general model.
Offline & private assistant Works with no connectivity; audio never leaves the device.
Accessibility & personalization Fine-tune on the user’s own voice for robust, personal recognition.
WristVoice — On-Device Speech Recognition
Confidential

## Slide 18
Appendix
Repository: github.com/codejawk/ASR · Full code, technical report & Colab notebooks